## Slide 1: STBIO_AI Workflow Overview
Stage-gated process: main steps, gate logic, and execution commands

## Slide 2: What This Workflow Solves
Converts source specifications into traceable SRS/ARS/DRS artifacts
Uses deterministic stage runners and explicit gate validators
Enforces artifact-driven flow after Stage 1 source read
Adds crosscheck evidence at each stage before progression

## Slide 3: Workflow Stages (Main Steps)
Stage | Gate | Main objective | Primary runner
0 | Gate 0 | Ontology baseline and semantic blockers | scripts/run_stage0_gate0.py
1 | Gate 1 | Requirements extraction + taxonomy + RAG checks | scripts/run_stage1_requirements_gate1.py
2 | Gate 2 | Formal specs from Stage 1 requirements | scripts/run_stage1_specs_gate2.py
2a | Micro-Arch Gate | Micro-architecture synthesis and crosscheck | scripts/run_stage2_micro_arc_gate.py
3 | Stage 3 Gate | SRS generation + markdown/latex checks | scripts/run_stage3_srs_gate.py
4 | Stage 4 Gate | ARS generation + crosscheck | scripts/run_stage4_ars_gate.py
5 | Stage 5 Gate | DRS generation + crosscheck | scripts/run_stage5_drs_gate.py

## Slide 4: Gate Logic
Each stage must generate required artifacts and pass crosschecks
If a gate fails, loop on the same stage until blockers are resolved
Canonical execution order: 0 -> 1 -> 2 -> 2a -> 3 -> 4 -> 5
Stage 6 architecture comparison is standalone after Stage 5

## Slide 5: Critical Policy Rules
Stage 1 is the only stage allowed to read source spec directly
Stage 2+ must consume artifacts only (guarded by stage independence checks)
SRS/ARS/DRS entries use one-to-one Covers mapping
Requirement statements use normative wording and unique IDs

## Slide 6: Main Execution Commands
python scripts/run_stage0_gate0.py
python scripts/run_stage1_requirements_gate1.py
python scripts/run_stage1_specs_gate2.py
python scripts/run_stage2_micro_arc_gate.py
python scripts/run_stage3_srs_gate.py
python scripts/run_stage4_ars_gate.py
python scripts/run_stage5_drs_gate.py
python scripts/workflow_cli.py arch-compare --project-to-compare <project_name>

## Slide 7: Primary Outputs
Stage 0: ontology, glossary, semantic issues, stage report
Stage 1: requirements summary, taxonomy crosscheck, coverage checks
Stage 2/2a: specs and micro-architecture traceability artifacts
Stage 3/4/5: system/analog/digital requirement specs + trace matrices
Stage 6: cross-project architecture comparison report set

## Slide 8: Operational Pattern
Run script-first: generator -> crosscheck -> gate
Use stable loops for normal runs; bounded retry loops for recovery
Update docs/templates only when policy or behavior changes
Keep artifacts and docs synchronized after accepted fixes

## Slide 9: Next-Step Usage
Use this deck as kickoff material for stage reviews
Track PASS/FAIL evidence directly from orchestrator reports
Extend with project-specific metrics from latest run outputs